Wi-Fi-Controlled Air Duct Damper

**Senior Design Team Contract**

University of Cincinnati

College of Education, Criminal Justice and Human Services

School of Information Technology

Derrick Adkins

Broderic Duncan

Daniel Newell

Cole Pownell

Payton Turnbow

Table of Contents

[Intent 3](#_Toc80532662)

[Project Name: 4](#_Toc80532663)

[Problem Statement: 4](#_Toc80532664)

[Solution: 4](#_Toc80532665)

[Contact Information: 4](#_Toc80532666)

[Sponsor Information (if applicable): 5](#_Toc80532667)

[Project Source: 5](#_Toc80532668)

[Project Objectives/Goals: 5](#_Toc80532669)

[Team Members and Responsibilities: 5](#_Toc80532670)

[Project Scope: 6](#_Toc80532671)

[Quick Project Timeline: 6](#_Toc80532672)

[Technologies Used: 6](#_Toc80532673)

[Ethical Considerations: 6](#_Toc80532674)

[Team Rules: 6](#_Toc80532675)

[Team Signatures: 7](#_Toc80532676)

[References 8](#_Toc80532677)

# **Intent**

The following contract was written and agreed upon by Derrick Adkins, Broderic Duncan, Daniel Newell, Cole Pownell, and Payton Turnbow. The contract provides expectations, objectives, and results for developing the Wi-Fi-Controlled Air Duct Damper.

The contract is effective for all team members participating in IT 5001/5002 through the 2023-2024 academic year.

**Senior Design Team Contract**

**2023-2024**

**Project Name:** Wi-Fi-Controlled Air Duct Damper

**Project Summary:** The project aims to develop a WiFi controlled air duct damper that allows users to control the flow of air in their home or office using a mobile device or computer. The air duct damper will be designed to fit into existing ductwork and will work with a range of HVAC systems.

The WiFi controlled air duct damper will be equipped with a small motor that allows the damper to open and close based on the user's commands. The motor will be controlled using a microcontroller that receives commands over WiFi. The microcontroller will be programmed to respond to commands from a mobile app or web interface that allows the user to adjust the airflow in different parts of the building.

The mobile app will be designed to be intuitive and easy to use, with clear controls that allow the user to adjust the airflow in real-time. The app will also provide feedback on the current airflow and the status of the damper, allowing the user to monitor the system's performance.

The WiFi controlled air duct damper will be powered by an external power supply, which will be connected to a standard electrical outlet. The damper will be designed to be energy-efficient, with low power consumption when in standby mode.

The project will be developed using high-quality components, with a focus on reliability and durability. The system will be designed to withstand the harsh conditions inside an air duct and will be tested to ensure that it meets industry standards for safety and performance.

In summary, the WiFi controlled air duct damper project aims to provide an easy-to-use, energy-efficient solution for controlling the flow of air in homes and offices. The system will be designed to be reliable, durable, and safe, with a focus on meeting the needs of the modern user who expects seamless control over their environment.

**Problem Statement:** The inefficient distribution of airflow in homes and offices is a problem that affects individuals and businesses alike. Traditional air duct dampers are challenging to adjust, and they require manual intervention, which can result in temperature imbalances and wasted energy. The problem is more significant for individuals living or working in buildings with many rooms, where the HVAC system cannot distribute the air evenly.

The WiFi controlled air duct damper proposes a solution to the problem. The damper's wireless control capabilities will enable individuals to adjust the airflow in different parts of their home or office with ease. This technology will allow for a more even distribution of airflow, reducing energy wastage and temperature imbalances.

If the problem is not solved, individuals will continue to experience discomfort, wasted energy, and increased energy bills. The problem is taking place in homes and offices with traditional air conditioning systems, where the ducts are often challenging to access, and manual adjustments are required.

The problem needs to be fixed as soon as possible to address the challenges faced by individuals and businesses concerning temperature regulation and energy efficiency. The WiFi controlled air duct damper is a step towards solving the problem and will help to improve energy efficiency in homes and offices.

In conclusion, the WiFi controlled air duct damper project aims to solve the problem of inefficient distribution of airflow in homes and offices. The proposed solution will enable individuals to adjust the airflow in different parts of their home or office wirelessly, reducing energy wastage and temperature imbalances.

**Solution:**

To address the problem of inefficient distribution of airflow in homes and offices, our proposed solution is a WiFi controlled air duct damper that will allow users to adjust the airflow in different parts of their home or office wirelessly.

Our approach to solving this problem involves designing and developing a WiFi controlled damper that is easy to install, energy-efficient, and compatible with a range of HVAC systems. The damper will be equipped with sensors that provide real-time feedback on the airflow and status of the system, enabling users to monitor and optimize their energy usage.

To ensure that our solution is effective, we will conduct extensive testing and evaluation of the WiFi controlled air duct damper in different environments, taking into account factors such as building size, ductwork design, and HVAC system compatibility.

We will also provide comprehensive user documentation and support to ensure that users can easily install and operate the WiFi controlled damper. This will include user manuals, video tutorials, and customer support services.

Overall, our solution to the problem of inefficient distribution of airflow in homes and offices involves developing and implementing a state-of-the-art technology that will improve energy efficiency, reduce temperature imbalances, and provide users with greater control over their HVAC systems.

# **Contact Information:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **Degree + Track**  **Track N/A for BSCyber** | **Email** | **Phone Number** |
| Derrick Adkins | BSIT – Software Dev | adkinsdk@mail.uc.edu | 937-903-1098 |
|  | BSCYBER |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

# **Sponsor Information (if applicable):**

|  |  |  |  |
| --- | --- | --- | --- |
| **Name** | **Company** | **Title** | **Email** |
| First Last | ABC Inc. | Senior VP | seniorvp@abc.inc |

# **Project Source:**

# The project was conceived by Derrick Adkins, who was inspired by the inefficiencies of traditional air duct dampers and the need for a more energy-efficient and user-friendly solution. The idea came to him as he was researching HVAC systems and their impact on energy consumption.

Derrick Adkins conducted the requirements analysis for the project. He researched the current market for air duct dampers, identified the limitations and shortcomings of existing solutions, and determined the key requirements for the WiFi controlled air duct damper.

The project team formed through a combination of in-class collaboration and online forums for the class. Derrick Adkins worked with classmates and online peers to share ideas, collaborate on design and development, and provide feedback on the project's progress.

# **Project Objectives/Goals:**

# • Develop and implement a WiFi-controlled air duct damper that allows users to adjust the airflow wirelessly.

# • Enable more efficient energy consumption by reducing energy wastage and temperature imbalances.

# • Improve user control over HVAC systems and reduce the need for manual adjustments.

# • Provide real-time feedback on airflow and system status to users.

# • Optimize HVAC system performance and energy efficiency with automated adjustments.

# • Design a solution that is compatible with a range of HVAC systems and easy to install.

# • Conduct extensive testing and evaluation of the WiFi controlled air duct damper in various environments.

# • Create comprehensive user documentation and support materials, including user manuals, video tutorials, and customer support services.

# • Evaluate the potential impact of the WiFi controlled air duct damper on energy consumption, user comfort, and overall system performance.

# • Establish partnerships with HVAC contractors and distributors to promote the adoption of the WiFi controlled air duct damper.

# • Measure the success of the project by tracking the number of installations, user feedback, and energy savings achieved.

# By achieving these project objectives and goals, the WiFi controlled air duct damper can potentially have the following measurable outcomes:

# • Reduced energy consumption and cost savings for users.

# • Improved user comfort and indoor air quality.

# • Increased HVAC system efficiency and reduced wear and tear.

# • Increased user control and convenience.

# • Improved environmental sustainability by reducing energy waste.

# **Team Members and Responsibilities:**

This section should detail each member’s role, their technical title for the project, and the scope of their responsibilities.

Examples:

Software Developer: First Last

* Responsible for technical architecture
* Responsible for setup and maintenance of server environment.
* Responsible for full stack development

Security Analyst: First Last

* Responsible for analyzing and implementing security measures
* Responsible for monitoring network for security issues
* Responsible for penetration testing

# **Project Scope:**

# Our team will develop and implement a WiFi-controlled air duct damper that allows users to adjust airflow wirelessly and optimizes HVAC system performance. The scope of the project includes the following:

# Research and analysis:

# Conduct market research and analysis to identify user needs, industry trends, and competitive landscape.

# Conduct a technical feasibility study to evaluate the potential for developing a WiFi-controlled air duct damper.

# Design and development:

# Develop the WiFi-controlled air duct damper hardware and software.

# Conduct extensive testing and evaluation of the WiFi-controlled air duct damper in various environments.

# Optimize the system's user interface and user experience to improve usability and user control.

# Create comprehensive user documentation and support materials, including user manuals, video tutorials, and customer support services.

# Implementation and deployment:

# Develop an installation guide to ensure proper installation of the WiFi-controlled air duct damper.

# Work with HVAC contractors and distributors to promote the adoption of the WiFi-controlled air duct damper.

# Provide ongoing technical support and maintenance to ensure the system operates at peak performance.

# The solution will include the following features and functionality:

# WiFi-enabled air duct damper with motorized controls.

# Mobile application for iOS and Android devices to control the air duct damper wirelessly.

# Automated adjustment of airflow based on real-time feedback from temperature sensors.

# Customizable scheduling and settings for personalized user control.

# Real-time feedback on airflow and system status to users.

# The ultimate goal of the project is to develop a cost-effective, energy-efficient, and user-friendly solution for optimizing HVAC system performance and reducing energy consumption.

# **Quick Project Timeline:**

| **Task #** | **Task Name** | **Duration** | **Start Date** | **End Date** |
| --- | --- | --- | --- | --- |
| 1 | Research and Analysis | 4 weeks | 1/1/2023 | 1/28/2023 |
| 2 | Design and Development | 8 weeks | 1/29/2023 | 3/25/2023 |
| 3 | Testing and Evaluation | 4 weeks | 3/26/2023 | 4/22/2023 |
| 4 | Documentation and Support | 2 weeks | 4/23/2023 | 5/6/2023 |
| 5 | Installation Guide | 1 week | 5/7/2023 | 5/13/2023 |
| 6 | Promotion and Deployment | 4 weeks | 5/14/2023 | 6/10/2023 |
| 7 | Technical Support and Maintenance | Ongoing | 6/11/2023 | N/A |

# **Technologies Used:**

For the development and implementation of the WiFi controlled air duct damper, we plan to use the following technologies:

1. Microcontroller: We will use a microcontroller to control the damper's movement and to receive and process commands from the WiFi module.
2. WiFi module: A WiFi module will be used to enable wireless communication between the damper and the user's smartphone or other devices.
3. Mobile application: We will develop a mobile application for users to control the damper. The app will communicate with the WiFi module and allow users to adjust the damper's position.
4. Cloud storage: To store the user's preferences and settings, we will use cloud storage. This will enable users to access their preferences and settings from anywhere and on any device.
5. PCB design software: We will use PCB design software to design and layout the circuit board for the damper's microcontroller and WiFi module.

# **Ethical Considerations:**

# As we develop and implement the WiFi controlled air duct damper, we must consider several ethical considerations to ensure that our project is responsible, safe, and beneficial to society. Some of the ethical dilemmas and considerations we need to keep in mind include:

# Privacy: We need to ensure that the user's data, preferences, and settings are kept private and secure. We will use encryption and other security measures to safeguard their information.

# Safety: We need to ensure that the WiFi controlled air duct damper is safe to use and does not pose any risks to users' health or property. We will conduct thorough testing and ensure that the damper meets all relevant safety standards.

# Accessibility: We need to ensure that the WiFi controlled air duct damper is accessible to all users, regardless of their physical abilities. We will ensure that the app and damper are designed with accessibility in mind.

# Environmental impact: We need to consider the environmental impact of our project, particularly in terms of energy consumption. We will ensure that the damper is energy-efficient and has a minimal carbon footprint.

# To address these ethical considerations, we will apply the following strategies:

# Conduct regular risk assessments to identify any potential ethical concerns and develop strategies to address them.

# Incorporate ethical considerations into the design process and ensure that the project is aligned with our values and principles.

# Consult with stakeholders and experts to ensure that we are addressing ethical concerns appropriately.

# Develop clear guidelines and policies for data privacy, security, and other ethical considerations.

# **Team Rules:**

# All team members will communicate respectfully with one another, acknowledging diverse perspectives and ideas. Any disrespectful behavior will not be tolerated.

# Team members will be punctual for all scheduled meetings and complete assigned tasks on time.

# If a team member needs assistance or is struggling with a task, they will reach out to the team for help.

# Team members will be responsible for keeping accurate records of their work and progress.

# Any changes to the project plan must be discussed and approved by the Project Manager.

# Confidential information and data will be kept secure and shared only with team members who have a need to know.

# All team members will give credit where credit is due and acknowledge sources appropriately.

# In case of a conflict or disagreement, team members will work towards a resolution through open communication and compromise.

# All team members will comply with ethical standards and guidelines related to the project.

# **Team Signatures:**

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**First Last First Last**

Title Title

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**First Last First Last**

Title Title

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**First Last**

Title

**Project Advisor Signature:**

Signature: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Date: \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

**First Last**

Title

# **References**

Properly cite any references.